# Sample PRD — Expanded Partner Integration Coverage

Fictional. This is a clearly fictional product requirements document created for a Microsoft 365 Copilot workshop. Nothing in it represents Versana’s actual product, roadmap, customers, or partners.

## Summary

Expand our platform’s integration coverage to support two new categories of partner systems — agent system Type A (loan administration) and agent system Type B (settlement/operations). The goal is to reduce manual reconciliation work performed by users and to position the platform as the source of truth for participant-facing operational data.

## Problem

Today, several user-facing workflows depend on data that lives in partner systems we don’t yet integrate with. Users either re-key the data manually or download CSV exports from partner portals and re-upload to our platform. This is time-consuming, error-prone, and undermines our positioning as the operational source of truth.

Two specific friction points show up repeatedly in customer feedback:

- Reconciliation lag. When data lives in two places, end-of-day reconciliation can take several hours — particularly for participants with high-volume relationships across multiple partner systems.

- Discrepancy resolution. When a discrepancy surfaces, users must dig into the partner system, then back into our platform, then re-key the resolution into both. This is the single most-cited friction point in the most recent customer survey.

## Goals

- Primary: Reduce reconciliation time for high-volume customers by 50% within 90 days of pilot launch.

- Secondary: Ship integrations to two partner system types (Type A, Type B) covering ~80% of the volume our top-quartile customers carry.

- Quality: No regression in existing integration reliability metrics.

## Non-goals

- Real-time settlement (out of scope for this initiative — separate roadmap item).

- Historical data backfill beyond 90 days from go-live.

- Integration with regional / non-North-American partner systems in the first release.

## User stories

- As a loan operations analyst, I want partner-system positions to appear in my platform dashboard so I don’t have to switch tools.

- As an operations lead, I want a reconciliation report I can run on demand so end-of-day cleanup is one click instead of a workflow.

- As a settlement specialist, I want discrepancies flagged with both source values shown side-by-side so I can resolve them without leaving the platform.

## Proposed solution

A new Partner Integration Layer that:

- Pulls position and event data from supported partner systems on a defined cadence (initial: 15-minute polling; future: event-driven).

- Reconciles partner-side data with platform-side data and surfaces discrepancies in a unified workflow.

- Logs all reconciliation actions for auditability.

### Integration scope

| Partner Type | Initial Coverage | Future |
| --- | --- | --- |
| Agent System Type A | Position, event, status data | Real-time eventing |
| Agent System Type B | Position, event, settlement data | Eventing + write-back |

## Risks

- Partner API stability. We are dependent on partner API uptime and rate limits. Mitigation: per-partner caching and graceful degradation.

- Data classification. Some partner data may be classified more strictly than our existing data. Compliance review required.

- Customer onboarding friction. Each customer must enable the integration with their partner credentials. Mitigation: white-glove onboarding for the first cohort.

## Open questions

- Should the polling cadence be configurable per customer or fixed?

- Do we expose the reconciliation report via API or only via UI in the first release?

- What’s the right cohort size for the pilot — 5 customers or 15?

## Milestones (illustrative)

| Milestone | Target |
| --- | --- |
| Internal alpha | Q+1 month |
| Pilot launch (first 5 customers) | Q+2 months |
| GA | Q+3 months |