# Sample Sprint Summary — Sprint 47

Fictional. Clearly fictional sample content for a Microsoft 365 Copilot workshop demo. Used in UC-09 to demonstrate generating customer-facing release notes from a sprint summary.

Sprint: 47 Dates: (fictional two-week window) Squad: Platform Integrations PM: R. Patel Eng Lead: L. Kim

## Completed items

### Features

- PI-1042 — Partner Integration Layer: skeleton service for Type A polling. Polls every 15 minutes, reads position and event data, writes to staging table. Behind feature flag.

- PI-1051 — Reconciliation engine v1. Compares platform-side end-of-day positions to staged partner-side positions; surfaces discrepancies to a new dashboard view.

- PI-1058 — Discrepancy severity tagging. Each discrepancy is auto-tagged High / Medium / Low based on configured thresholds.

- PI-1063 — New “Partner Source” column added to existing reconciliation report so users can see at a glance which partner system contributed each row.

### Improvements

- PI-1071 — Reduced average reconciliation run time from 18 min to 9 min for top-quartile customers (load-tested on staging dataset).

- PI-1075 — Discrepancy dashboard pagination added; previously timed out for large customers.

- PI-1080 — In-app notifications for high-severity discrepancies now route to the on-call ops analyst’s Teams channel as well as the existing email path.

### Fixes

- PI-1083 — Fixed a race condition where two simultaneous reconciliation runs could double-count a single discrepancy.

- PI-1085 — Resolved a UI bug where the “Resolve” button on the discrepancy dashboard occasionally required two clicks.

- PI-1088 — Corrected a timezone display issue in the discrepancy timestamps for non-Eastern customers.

## Carry-over to Sprint 48

- PI-1042 (continued) — Move Type A polling out from behind feature flag for first three pilot customers.

- PI-1095 — Cross-side escalation API spike (assigned to L. and M. per last week’s customer success sync).

## Risks / watch-outs

- Type A partner API has shown intermittent rate-limit responses on 2 of the last 7 days. Watching closely. May need to add per-partner backoff before the pilot launch.

- Pagination on the discrepancy dashboard works but is slow for the largest customer (~12,000 rows). Optimization queued for Sprint 49.

## Squad notes

- Welcome to A. Reyes, joining the squad as a senior engineer this sprint.

- Sprint 48 retro will discuss whether the polling cadence becomes a customer-configurable parameter or stays platform-default.